Fountain Hills High School

Fountain Hills, Arizona 85268

Southern California Competition

Team

Project planning

Master Strategy

Milestone A – Week 2/4 – 2/10

1. Complete general game strategy based on initial expectations – DH, SD, AH

Status – Initial game plan presented and agreed to

2. Complete Game Board Construction – NR, T

Status – Complete 2/10/08

3. All members review disks and rules

Status – Complete

4. Initial robots thought out and built.

Status – Large robot incomplete

Small robot done without sensors

Mile stone B – Week 2/11 – 2/17

- Prove out search program and visual/sonar programs with game pieces – AH, JH

- Do several simulations/prototypes – using sensors -

- Prove out Robotic Arm on Romba-DH,

- Prove out cup knocking by small robot.- TM, NR

- Adjust game strategy with team feed back – SD, DH

Mile stone C – Week 2/18 – 2/24

- Prototyping game strategies- DH, SD

- Modify structures – NR, JH

3. Modify programs – AH, JH

4. Modify sensors - JH

Mile stone D – Week 2/25 – 3/2

- 1 Prototyping game strategies- DH, SD

- Modify structures – NR, JH

3. Modify programs – AH, JH

4. Modify sensors - JH

Mile stone E – Week 3/3 -3/10

Game play week – Modify and adjust ideas – ALL, DH lead

Mile stone F – Week 3/11 – Final Day

Final Game play week – Modify and adjust ideas – All , DH Lead

Engineering/ Sensors

Large Robot – Robot 1

- Tasks –Due 2/10 DH, SD

  - Build robot base support -  OT

  - Build XBC on to platform-OT

  - Design robot arm-BT

  - Design robot claw-BT

2. Tasks Due 2/17

  - Build robot vision system -

  - Build robot sensor system

  - Design and build robot arm

  - Build robot claw

3. Tasks Due 2/24 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

3. Tasks Due 3/2 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

4. Tasks Due 3/9 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

Programming

Large Robot – Robot 1

- Tasks –Due 2/10 AH

  - Design/Simulate search routine -  OT

  - Design/ Simulate vision -BT

  - Design robot arm program-BT

  - Design robot claw program-BT

2. Tasks Due 2/17

  - Run/modify robot vision pgm -

  - Run/modify robot sensor pgm

  - Run Modify robot arm pgm

  - Run Modify robot claw pgm

3. Tasks Due 2/24 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

3. Tasks Due 3/2 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

4. Tasks Due 3/9 –Game run

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot arm

  - Evaluate robot claw

Engineering/ Sensors

Small Robot _ Robot 2

- Tasks –Due 2/10 NR, TM

  - Build robot base support -  OT(on time)

  - Build XBC on to platform-OT

  - Design scoop-OT

  - Design vision-OT

2. Tasks Due 2/17 NR, TM

  - Build robot power system -

  - Build robot sensor system - light

  - Design and build robot vision

  - Build robot claw servo

3. Tasks Due 2/24 –Game run NR, TM

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot power

  - Evaluate robot scoop

3. Tasks Due 3/2 –Game run NR, TM

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot scoop

  - Evaluate robot objectives

4. Tasks Due 3/9 –Game run NR, TM

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot scoop

  - Evaluate robot objectives

Programming

Small Robot – Robot 1

- Tasks –Due 2/10 NR, TM,SD

  - Design robot search pgm -  OT(on time)

  - Design Vision Pgm-BT

  - Design scoop pgm-BT

  - Design other sensors-BT

2. Tasks Due 2/17 NR, TM,SD

  - Simulate robot search pgm -  OT(on time)

  - Simulate Vision Pgm-BT(behind Time)

  - Simulate scoop pgm-BT

  - Simulate other sensors-BT

3. Tasks Due 2/24 –Game run NR, TM,SD

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot power

  - Evaluate robot scoop

3. Tasks Due 3/2 –Game run NR, TM,SD

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot scoop

  - Evaluate robot objectives

4. Tasks Due 3/9 –Game run NR, TM,SD

  - Evaluate robot vision system -

  - Evaluate robot sensor system

  - Evaluate robot scoop

  - Evaluate robot objectives