| Tasks | People | Start | End | Status | Notes/ Comments |
| --- | --- | --- | --- | --- | --- |
| Go over rules | All | 1/14 | 1/14 | Done | People listen carefully. |
| Go over game requirements | All | 1/14 | 1/14 | Done | People asked questions if they were confused. |
| Look at Botball Resources | All | 1/14 | 1/14 | Done | People look and absorbed Botball resources. |
| Watch Botball video | All | 1/15 | 1/15 | Done | People payed close attention. |
| Display and review all materials | All | 1/15 | 1/15 | Done | People did what they are supposed to do. |
| Review jobs and choose | All | 1/15 | 1/15 | Done | People went were they are supposed to go. |
| Brainstorm challenges/ Robots | All | 1/17 | 1/17 | Done | People brainstormed. |
| Subteam meetings | All | 1/18 | 1/18 | Done | Everyone had to meet with teams. |
| Review the assignments | All | 1/22 | 1/22 | Done | People listen carefully. |
| Software |  |  |  |  |  |
| Write first program, to print the simulator | Software team 1 | 1/23 | 1/23 | Done | They did what they were suppose to do. |
| Write a variety of programs to move the robot around in turns circles to get experienced in robot navigation | Software | 1/25 | 2/1 | Done | They practiced with robot. |
| Hardware |  |  |  |  |  |
| Become familiar with all the LEGO Vex and other parts available for Bot construction | Hardware | 1/22 | 1/23 | Done | Got together and were familiar with LEGOs. |
| List tasks necessary to accomplish bot’s mission | Hardware | 1/22 | 1/23 | Done | Accomplish necessary tasks. |
| Select simplest and most effective | Hardware | 1/22 | 1/23 | Done | Discussed and selected simplest and effective. |
| Design/ prototype/ test/ redesign, etc engineering cycle | Hardware | 1/24 | 2/25 | Done | Working on designing the robot. |
| Hardware Team 2 |  |  |  |  |  |
| Build simple chassis from instructions provided | Hardware Team 2 | 1/24 | 1/25 | Done | Did what the instructions said to do. |
| Design, write, test, rewrite | Software | 1/24 | 2/25 |  | Working on desingning. |
| Final Integration and Test | All | 3/3 | 3/6 |  |  |
| Integrate 2 Bots & Test | All | 3/6 | 3/7 |  |  |
| Competition | All | 3/8 | 3/8 |  |  |